IMGC PAS

Application Build Summary

Project: Policy Administration System (PAS) Prototype

Builder: Claude Code (Claude Opus 4.6) + Developer

Build Period: March 4-5, 2026

Total Build Time: ~6 hours across 2 days

Live Demo: https://aksatyam.github.io/PAS_POC/

# Table of Contents

1. Final Application Stats

2. Time Breakdown

3. Step-by-Step Build Log

4. Prompts Summary

5. Architecture

6. Key Decisions Made During Build

# 1. Final Application Stats

| Metric | Count |
| --- | --- |
| Frontend Pages | 35 page files |
| Frontend Components | 59 component files |
| Backend Routes | 19 route modules |
| Backend Controllers | 12 controllers |
| Backend Services | 20 services |
| Frontend Code | ~18,800 lines (TypeScript/TSX) |
| Backend Code | ~8,600 lines (TypeScript) |
| Mock Data Endpoints | ~40 endpoints in mock-data.ts (1,384 lines) |
| Total Codebase | ~27,400+ lines of TypeScript |
| Git Commits | 17 commits |
| Verified Routes | 27+ routes (all HTTP 200) |
| RBAC Roles | 5 (Admin, Operations, Underwriter, Claims, Viewer) |

# 2. Time Breakdown

| Phase | Date | Time (IST) | Duration | Description |
| --- | --- | --- | --- | --- |
| Phase 1 | Mar 4 | 11:28-11:28 | ~1 min | Initial project scaffold + full codebase generation |
| Phase 2 | Mar 4 | 11:28-12:40 | ~72 min | GitHub Pages deployment + static export fixes |
| Phase 3 | Mar 4 | 12:40-14:35 | ~115 min | Mock data population + dashboard enhancements |
| Phase 4 | Mar 5 | ~08:00-10:13 | ~130 min | 10-batch UI/UX enhancement implementation |
| Phase 5 | Mar 5 | 10:13-10:32 | ~20 min | Documentation updates (MD + DOCX) |
| Total |  |  | ~6 hours |  |

# 3. Step-by-Step Build Log

## Session 1 - Initial Build & Deployment (Mar 4, 11:28 AM - 2:35 PM)

### Step 1: Full Application Generation (11:28 AM)

Prompt: "Build a complete Policy Administration System with Next.js 14 frontend and Express.js backend, including dashboard, policies, customers, claims, underwriting, billing, tasks, documents, reports, admin, and compliance modules with full RBAC."

What was built:

Complete Next.js 14 App Router frontend with 14+ module pages

Express.js backend with 18 route modules, 150+ API endpoints

JWT authentication with refresh tokens

5-role RBAC system (Admin, Operations, Underwriter, Claims, Viewer)

Full policy lifecycle (Quote > Bind > Issue > Endorse > Renew > Cancel > Reinstate)

Claims processing with FNOL, reserves, fraud scoring

Billing with invoicing, installment plans, ledger

Custom UI component library (25+ components)

TypeScript throughout, Tailwind CSS, Recharts charts

265 files, 47,204 lines of code generated

Commit: 59fd44e - 265 files changed, 47,204 insertions

### Step 2: GitHub Pages Deployment (11:42 AM - 12:04 PM)

Prompt: "Deploy the frontend to GitHub Pages with static export."

What was done:

Created .github/workflows/deploy.yml CI/CD pipeline

Added output: 'export' to next.config.js

Added generateStaticParams() to all dynamic route pages

Split dynamic routes into server/client components for static compatibility

Fixed static export issues with multiple iterations

4 commits over ~22 minutes to resolve all static export edge cases

### Step 3: Demo Mode Implementation (12:04 PM - 12:40 PM)

Prompt: "Add a demo mode that works on GitHub Pages without the backend, using client-side mock data."

What was built:

Created mock-data.ts with getMockResponse() function

Environment variable NEXT_PUBLIC_DEMO_MODE=true toggles mock data

Demo login credentials (admin@imgc.com / demo123) with role-based access

Mock API responses for all 18+ route modules

Fixed detail pages (policy detail, customer detail, claim detail) for static export

### Step 4: Mock Data Population (12:40 PM - 2:35 PM)

Prompt: "Several pages show empty/blank - populate them with realistic mock data. Also add mock data for the Reports and Admin pages."

What was done:

Added mock data for Renewals, FNOL, Documents, Compliance, UW Rules pages

Added mock data for Reports page (charts, metrics, report types)

Added mock data for Admin pages (users, audit logs, API keys, webhooks, bulk ops, products)

Enhanced Dashboard's Underwriting Overview widget to full Review widget

## Session 2 - Full-Stack Audit & Bug Fixes (Mar 4, afternoon)

### Step 5: Comprehensive Audit

Prompt: "Run a full-stack audit - test every API endpoint, every page, every RBAC role. Fix all issues found."

What was done:

Tested all 150+ API endpoints across 18 route modules

Tested all 5 RBAC roles for proper access enforcement

Found and fixed 17 issues:

6 backend endpoints accepting empty request bodies (added validation)

5 silent error swallowing locations in frontend (added error toasts)

2 React key anti-patterns (fixed to use unique IDs)

1 missing admin sub-page navigation (added 5 links)

1 unguarded null access (added adjudication status guard)

## Session 3 - Reference Site Comparison (Mar 4-5)

### Step 6: Gap Analysis vs Reference Site

Prompt: "Compare our app against the reference site at imgcpas.lovable.app page by page. Create a detailed improvement plan."

What was done:

Page-by-page visual and functional comparison

Identified ~60 improvement items across 14 categories

Generated IMPROVEMENT_PLAN.md with prioritized action items

Organized into 4 implementation phases

## Session 4 - 10-Batch Enhancement (Mar 5, ~8:00 AM - 10:13 AM)

### Step 7: Implement ALL Improvements (10 Batches)

Prompt: "Implement all improvements from the IMPROVEMENT_PLAN.md - all ~60 items, covering both UI/UX and functionality."

| Batch | What Was Done | Files |
| --- | --- | --- |
| Batch 1 | Sidebar: expanded by default, section headers, orange active border, IMGC branding, localStorage persistence | 2 modified |
| Batch 2 | Dashboard: AlertsPanel component, recent applications table, trend indicators on KPIs, Export/New buttons | 2 modified, 1 created |
| Batch 3 | Navigation: 6 new sidebar items, WorkflowProgress component, breadcrumb routes | 3 modified, 1 created |
| Batch 4 | Service Desk (QDE): 4-tab page with 5-step wizard form, auto allocation, QDE search, user dashboard | 1 created |
| Batch 5 | DDE Page: Loan header, workflow progress, 4 metric cards, 6-tab data entry, documents sidebar, eligibility | 1 created |
| Batch 6 | Underwriting Workspace: Detail page with AI recommendation, comment history, internal notes, flag case, timeline, action buttons | 2 created, 1 modified |
| Batch 7 | Finance Page: 4 KPI cards, invoices/payments/reconciliation tabs | 1 created |
| Batch 8 | Servicing + Master Setup + Audit Logs: 3 new pages with full functionality | 3 created |
| Batch 9 | Claims Enhancement: 5 tabs, DPD/NPA columns, type filters. Reports Enhancement: 6 report template cards | 4 modified |
| Batch 10 | UI Polish: StatusBadge icons, favicon, metadata, consistency pass | 3 modified, 1 created |

### Step 8: Live Verification

Prompt: "Deploy to GitHub Pages and verify every route on the live site."

What was done:

Built frontend (npm run build) - 0 errors

Pushed to GitHub, deployment succeeded via GitHub Actions

Ran automated route verification script checking all 27+ routes

All 27 routes returned HTTP 200 on the live site

## Session 5 - Documentation Updates (Mar 5, 10:13 AM - 10:32 AM)

### Step 9: Update All Documentation

Prompt: "Check all the docs files and update them as per the new changes."

Markdown files updated:

IMPROVEMENT_PLAN.md - Marked all ~60 checkboxes as completed

README.md - Updated module count (14>20+), component count (39>45+), features, doc paths

GAP_ANALYSIS_REPORT.md - Updated page count (28>34), component count, added 6 new route modules

APPLICATION_GUIDE.md - Added 6 new module sections (6.15-6.20), QDE>Issuance workflow, updated TOC

UX_PRODUCTION_GRADE_PROMPT.md - Updated page counts, module listing

### Step 10: Update DOCX Files

Prompt: "Can you update the DOCX files as well?"

DOCX files updated using python-docx:

PAS_GAP_ANALYSIS_REPORT.docx - Updated page/component/endpoint counts, added 6 new module rows

IMGC_PAS_Application_Guide.docx - Added 6 new sections (15-20), renumbered existing sections, updated TOC and module count

# 4. Prompts Summary (Chronological)

| # | Prompt (Simplified) | Output |
| --- | --- | --- |
| 1 | Build complete PAS with Next.js + Express.js | Full app: 265 files, 47K lines |
| 2 | Deploy to GitHub Pages with static export | CI/CD pipeline + static export fixes |
| 3 | Add demo mode with client-side mock data | Mock data system for all modules |
| 4 | Fix detail pages for static export | Server/client component split |
| 5 | Populate blank pages with mock data | Renewals, FNOL, Documents, Compliance, UW Rules data |
| 6 | Add mock data for Reports page | Report charts + metrics data |
| 7 | Add mock data for Admin pages | Users, logs, API keys, webhooks, products data |
| 8 | Enhance dashboard UW Overview widget | Full Underwriting Review widget |
| 9 | Run full-stack audit, fix all issues | 17 issues found and fixed |
| 10 | Compare vs reference site, create plan | ~60 improvement items identified |
| 11 | Implement all ~60 improvements (10 batches) | 6 new pages, 3 new components, UI/UX overhaul |
| 12 | Deploy and verify all routes on live site | 27+ routes verified HTTP 200 |
| 13 | Update all MD documentation files | 5 files updated with new counts/sections |
| 14 | Update DOCX documentation files | 2 DOCX files updated with new sections |

# 5. Architecture Generated

pas-prototype/

frontend/                    # Next.js 14 (18,800 lines)

app/

(auth)/login/            # Authentication

(main)/                  # 20+ module pages

dashboard/

service-desk/          # NEW: QDE wizard

dde/                   # NEW: Detailed Data Entry

policies/              # Policy CRUD + detail + quote

customers/             # Customer management

underwriting/          # UW list + detail workspace

claims/                # Claims + FNOL

servicing/             # NEW: NPA + delinquency

finance/               # NEW: Invoices + payments

billing/               # Billing accounts

tasks/                 # Task queue

documents/             # Document management

reports/               # Analytics + templates

master-setup/          # NEW: 14 config cards

audit-logs/            # NEW: Field-level tracking

admin/                 # Admin + sub-pages

components/

ui/                      # 25+ base components

layout/                  # AppShell, Sidebar, TopBar

dashboard/               # AlertsPanel

underwriting/            # AIRecommendation

lib/                       # API client, auth, mock-data, utils

types/                     # TypeScript definitions

backend/                     # Express.js (8,600 lines)

src/

routes/                  # 19 route modules

controllers/             # 12 controllers

services/                # 20 services

middleware/              # Auth, RBAC, rate-limit

utils/                   # Helpers, logger

mock-data/                 # 27 JSON data files

docs/                        # Documentation

.github/workflows/deploy.yml # GitHub Actions CI/CD

docker-compose.yml           # Docker orchestration

# 6. Key Decisions Made During Build

1. Static Export for GitHub Pages: Used output: 'export' with generateStaticParams() to enable free hosting while maintaining full functionality via demo mode.

2. Demo Mode Architecture: Single getMockResponse() function in mock-data.ts intercepts all API calls when NEXT_PUBLIC_DEMO_MODE=true, enabling the app to work without any backend.

3. Custom UI Library: Built 25+ reusable components (DataTable, StatusBadge, KPICard, Stepper, Timeline, etc.) instead of using external UI frameworks.

4. Cookie-Based Demo Auth: Demo login sets demoUser and accessToken cookies via js-cookie for a realistic auth experience without a backend.

5. 10-Batch Enhancement Strategy: Organized ~60 improvements into 10 dependency-ordered batches for systematic implementation.

6. WorkflowProgress Component: Created a reusable 5-step horizontal progress bar (QDE > DDE > UW > Decision > Issuance) shared across Service Desk, DDE, and Underwriting pages.

Generated on March 5, 2026