# PAS Prototype - Enterprise Gap Analysis Report

## Policy Administration System (PAS) - Comprehensive Security, Quality & Architecture Audit

Prepared: March 4, 2026 | Version: 2.0 | Classification: Internal - Confidential

# Executive Summary

This report presents the findings of a comprehensive gap analysis conducted on the PAS (Policy Administration System) prototype. The audit evaluated 161 API endpoints across 18 backend modules, 26 frontend pages, and the complete infrastructure layer against enterprise PAS platform standards.

Key Metrics at a Glance:

| Metric | Value | Target | Status |

|--------|-------|--------|--------|

| Total API Endpoints | 161 | - | Assessed |

| Authentication Coverage | 100% | 100% | PASS |

| RBAC Coverage | 84% (56/67) | 100% | GAP |

| Input Validation (Zod) | ~72% | 100% | GAP |

| Audit Logging | 67% (45/67) | 100% | GAP |

| Swagger Documentation | 17% (~28/161) | 100% | CRITICAL GAP |

| Frontend Loading States | 88% (23/26) | 100% | GAP |

| Breadcrumb Navigation | 58% (15/26) | 100% | GAP |

| Rate Limiting | 3-tier | 3-tier | PASS |

| Structured Logging | Winston | Winston | PASS |

| Security Headers | Helmet | Helmet | PASS |

Overall Risk Rating: MODERATE

The system has a solid foundation with JWT authentication, role-based access control, structured logging, and multi-tier rate limiting. However, critical gaps in input validation coverage, audit logging, RBAC enforcement, and API documentation must be addressed before production deployment.

# 1. Audit Methodology

## 1.1 Scope

The audit covered the complete PAS prototype codebase:

- Backend: Express.js + TypeScript API server (18 route modules, 161 endpoints)

- Frontend: Next.js 14 + React 18 application (26 pages, approximately 50 components)

- Infrastructure: Authentication, authorization, rate limiting, logging, CORS, security headers

- Data Layer: JSON file-based persistence with repository pattern

## 1.2 Assessment Categories

- SEC: Security (authentication, authorization, input validation, injection prevention)

- INF: Infrastructure (rate limiting, logging, CORS, headers, error handling)

- UX: User Experience (loading states, error feedback, navigation, accessibility)

- API: API Quality (documentation, versioning, consistency, error responses)

- ARC: Architecture (code organization, patterns, separation of concerns)

## 1.3 Risk Rating Definitions

- CRITICAL: Immediate remediation required; blocks production deployment

- HIGH: Must be resolved before production; significant security or quality risk

- MEDIUM: Should be resolved; affects maintainability or operational readiness

- LOW: Recommended improvement; enhances quality but not blocking

# 2. Current Architecture Overview

## 2.1 Technology Stack

| Layer | Technology | Version |

|-------|-----------|---------|

| Frontend Framework | Next.js | 14.x |

| UI Library | React | 18.x |

| Language | TypeScript | 5.x |

| Styling | Tailwind CSS | 3.x |

| Charts | Recharts | 2.x |

| Icons | Lucide React | Latest |

| Backend Framework | Express.js | 4.x |

| Authentication | JWT + Refresh Tokens | jsonwebtoken |

| Logging | Winston | 3.x |

| Validation | Zod | 3.22.4 |

| Rate Limiting | express-rate-limit | Latest |

| Security | Helmet | Latest |

| API Docs | Swagger UI Express | Latest |

## 2.2 Module Inventory

| Module | Backend Routes | Frontend Pages | Endpoints |

|--------|---------------|----------------|-----------|

| Policies | policies.ts | 3 pages | 18 |

| Customers | customers.ts | 3 pages | 8 |

| Claims | claims.ts | 3 pages | 16 |

| Underwriting | underwriting.ts | 3 pages | 10 |

| Documents | documents.ts | 1 page | 8 |

| Reports | reports.ts | 1 page | 7 |

| Dashboard | dashboard.ts | 1 page | 6 |

| Admin | admin.ts | 1 page | 12 |

| Billing | billing.ts | 2 pages | 12 |

| Notifications | notifications.ts | 1 page | 6 |

| Tasks | tasks.ts | 1 page | 8 |

| FNOL | (in claims) | 1 page | 3 |

| Renewals | (in policies) | 1 page | 4 |

| Products | products.ts | 1 page | 6 |

| Compliance | compliance.ts | 1 page | 6 |

| UW Rules | uwRules.ts | 1 page | 8 |

| Bulk Operations | bulk.ts | 1 page | 4 |

| Integrations | integration.ts | 2 pages | 10 |

| Auth | auth.ts | - | 7 |

| TOTAL | 18 modules | 26 pages | 161 |

## 2.3 RBAC Role Model

| Role | Description | Access Level |

|------|-------------|-------------|

| Admin | System administrator | Full CRUD + user management |

| Operations | Policy operations manager | Policies, customers, billing |

| Underwriter | Risk assessment specialist | Underwriting, rules, policies (read) |

| Claims | Claims adjuster/manager | Claims, FNOL, documents |

| Viewer | Read-only access | All modules (read only) |

# 3. Detailed Findings - Backend Infrastructure

## 3.1 Input Validation (Zod Schema Enforcement)

Risk Rating: HIGH

Finding: Approximately 25+ mutation endpoints lack Zod schema validation. While core modules (policies, claims, customers, billing, tasks, admin, auth, integrations) have validation wired, several modules were missed.

Routes WITH Validation (Compliant):

- auth.routes.ts: login validated with loginSchema

- policy.routes.ts: create, update, status change, quote, endorse validated

- claim.routes.ts: register, FNOL, status, settle, adjudicate, reserve, mitigation validated

- customer.routes.ts: create, update validated

- billing.routes.ts: createAccount, createInvoice, recordPayment validated

- task.routes.ts: create, update validated

- admin.routes.ts: createUser, updateUser validated

- integration.routes.ts: createApiKey, createWebhook validated

Routes WITHOUT Validation (Non-Compliant):

- underwriting.ts: POST /evaluate, POST /:id/override, PUT /:id/refer - No Zod schemas

- documents.ts: POST /upload, POST /generate - No Zod schemas

- notifications.ts: PUT /:id/read, PUT /read-all - No Zod schemas

- products.ts: POST /, PUT /:id - No Zod schemas

- compliance.ts: PUT /requirements/:id - No Zod schemas

- uwRules.ts: POST /, PUT /:id - No Zod schemas

- bulk.ts: POST /:operation - No Zod schemas

- Several PUT/DELETE on partially covered routes

Remediation: Create Zod schemas for all remaining mutation endpoints. Priority: underwriting (security-critical), documents (file upload), and products (admin-critical).

## 3.2 Rate Limiting

Risk Rating: PASS (No Issues)

The system implements a robust three-tier rate limiting architecture:

| Tier | Scope | Limit | Window | Key |

|------|-------|-------|--------|-----|

| Global | All IPs | 5,000 requests | 15 minutes | IP address |

| Per-User | Authenticated users | 1,000 requests | 15 minutes | User ID (fallback: IP) |

| Auth Brute-Force | Login + Refresh | 20 attempts | 15 minutes | IP address |

Standard rate limit headers (RateLimit-Limit, RateLimit-Remaining, RateLimit-Reset) are properly exposed via CORS. Health check endpoint is exempted from per-user limiting.

## 3.3 Structured Logging

Risk Rating: LOW (1 Minor Issue)

Winston-based structured logging is properly configured with:

- Console transport: Colorized in development, JSON in production

- File transports: error.log (errors only) + combined.log (all levels)

- File rotation: 5MB max size, 5 files retained

- Request logger middleware: Captures method, URL, status, duration, userId, IP

- Log levels: debug in development, info in production

Minor Issue Found:

- File: backend/src/repositories/base.repository.ts (line 30)

- Issue: Uses console.error instead of logger.error

- Impact: Low - single occurrence, but inconsistent with structured logging pattern

- Remediation: Replace console.error with logger.error import

## 3.4 API Versioning Headers

Risk Rating: PASS (No Issues)

All responses include:

- X-API-Version: 1.0.0 (current API version)

- X-Request-Id: req_{timestamp}_{random} (unique per request, useful for distributed tracing)

- X-Deprecation: Empty string (ready for future deprecation notices)

Headers are properly exposed in CORS configuration.

## 3.5 CORS Configuration

Risk Rating: PASS (No Issues)

CORS is properly configured for production readiness:

- Origin: Supports comma-separated domains via CORS_ORIGIN environment variable

- Credentials: Enabled

- Methods: GET, POST, PUT, PATCH, DELETE, OPTIONS

- Allowed Headers: Content-Type, Authorization, X-Request-Id

- Exposed Headers: X-API-Version, X-Request-Id, X-Deprecation, X-RateLimit-Limit, X-RateLimit-Remaining, X-RateLimit-Reset

## 3.6 Security Headers

Risk Rating: PASS (No Issues)

Helmet.js is applied globally as the first middleware, providing:

- Content-Security-Policy

- X-Content-Type-Options: nosniff

- X-Frame-Options: SAMEORIGIN

- X-XSS-Protection

- Strict-Transport-Security (HSTS)

- And other security headers

## 3.7 Error Handling

Risk Rating: PASS (No Issues)

- Global error handler catches all unhandled errors

- Structured error response format: { success: false, message, error (dev only) }

- Stack traces only exposed in development environment

- No empty catch blocks found in backend code

- Proper HTTP status codes used consistently (400, 401, 403, 404, 500)

# 4. Detailed Findings - API Security & Quality

## 4.1 Authentication Coverage

Risk Rating: PASS (100% Coverage)

All non-auth endpoints are protected by JWT authentication middleware (authenticate). The auth module itself properly handles:

- Login with credential validation

- Token refresh with rotation

- Registration with role assignment

- Logout with token invalidation

- Password change with old password verification

## 4.2 Role-Based Access Control (RBAC) Gaps

Risk Rating: HIGH (84% Coverage - 11 Gaps)

56 of 67 mutation routes (POST/PUT/PATCH/DELETE) have RBAC authorization via the authorize() middleware. The following 11 routes are missing RBAC enforcement:

| Route Module | Endpoint | HTTP Method | Missing RBAC |

|-------------|----------|-------------|--------------|

| admin.ts | /audit-logs | GET | No role restriction on audit log access |

| uwRules.ts | / | POST | No role restriction on rule creation |

| uwRules.ts | /:id | PUT | No role restriction on rule updates |

| uwRules.ts | /:id | DELETE | No role restriction on rule deletion |

| integration.ts | /api-keys | POST | No role restriction on API key generation |

| integration.ts | /api-keys/:id | DELETE | No role restriction on API key revocation |

| integration.ts | /webhooks | POST | No role restriction on webhook creation |

| integration.ts | /webhooks/:id | DELETE | No role restriction on webhook deletion |

| products.ts | / | POST | No role restriction on product creation |

| products.ts | /:id | PUT | No role restriction on product updates |

| compliance.ts | /requirements/:id | PUT | No role restriction on compliance updates |

Remediation: Add authorize(['Admin']) to all admin-only routes (uwRules, integration, products, compliance). Audit logs should be restricted to Admin and Operations roles.

## 4.3 Audit Logging Gaps

Risk Rating: HIGH (67% Coverage - 22 Gaps)

45 of 67 mutation routes include auditLog() middleware for tracking changes. The following modules are missing audit logging on mutation endpoints:

| Module | Missing Audit Log Count | Endpoints Affected |

|--------|------------------------|-------------------|

| admin.ts | 4 | createUser, updateUser, activateUser, deactivateUser |

| uwRules.ts | 3 | createRule, updateRule, deleteRule |

| integration.ts | 4 | createApiKey, revokeApiKey, createWebhook, deleteWebhook |

| products.ts | 2 | createProduct, updateProduct |

| compliance.ts | 1 | updateRequirement |

| bulk.ts | 4 | All bulk operations (renewal, status update, doc gen, invoice gen) |

| notifications.ts | 2 | markRead, markAllRead |

| documents.ts | 2 | upload, generate |

Remediation: Add auditLog() middleware to all mutation routes. Priority: admin, integration, and uwRules (security-sensitive operations).

## 4.4 Swagger/OpenAPI Documentation

Risk Rating: CRITICAL (17% Coverage)

Only approximately 28 of 161 endpoints have Swagger JSDoc annotations. This severely impacts:

- Developer onboarding and API consumption

- Integration partner enablement

- Automated testing and contract validation

- Regulatory compliance documentation

Modules with Documentation:

- auth.routes.ts: Fully documented (7 endpoints)

- policy.routes.ts: Partially documented (~10 of 18 endpoints)

- customer.routes.ts: Partially documented (~5 of 8 endpoints)

- claim.routes.ts: Partially documented (~6 of 16 endpoints)

Modules with NO Documentation:

- underwriting.ts, documents.ts, reports.ts, dashboard.ts, billing.ts, notifications.ts, tasks.ts, products.ts, compliance.ts, uwRules.ts, bulk.ts, integration.ts

Remediation: Generate Swagger annotations for all 161 endpoints. Consider using swagger-autogen or tsoa to accelerate documentation. Target: 100% coverage before any external API consumption.

# 5. Detailed Findings - Frontend Quality

## 5.1 Page Inventory & Loading States

Risk Rating: MEDIUM (88% Coverage - 3 Gaps)

23 of 26 pages implement proper loading states (skeleton screens or loading spinners). Pages missing loading states:

| Page | Path | Issue |

|------|------|-------|

| Billing Account Detail | /billing/[id] | No skeleton/loading state during data fetch |

| API Keys Management | /admin/api-keys | No loading state during key list fetch |

| Webhook Configuration | /admin/webhooks | No loading state during webhook list fetch |

Remediation: Add skeleton loading components matching existing patterns (e.g., PolicyDetailSkeleton pattern).

## 5.2 Error Handling in Frontend

Risk Rating: MEDIUM (3 Silent Catch Blocks)

3 frontend pages contain silent catch blocks that swallow errors without user feedback:

| File | Page | Issue |

|------|------|-------|

| /admin/products/page.tsx | Product Configuration | catch block ignores errors silently |

| /admin/compliance/page.tsx | Compliance Dashboard | catch block ignores errors silently |

| /(main)/bulk-operations/page.tsx | Bulk Operations | catch block ignores errors silently |

Remediation: Replace silent catches with toast.error() notifications matching the pattern used across other pages.

## 5.3 Breadcrumb Navigation

Risk Rating: LOW (58% Coverage - 11 Gaps)

15 of 26 pages include breadcrumb navigation. Pages missing breadcrumbs:

| Page | Path |

|------|------|

| Dashboard | /dashboard |

| Policies List | /policies |

| Customers List | /customers |

| Claims List | /claims |

| Admin Main | /admin |

| Underwriting List | /underwriting |

| UW Rules | /underwriting/rules |

| UW Referrals | /underwriting/referrals |

| Billing List | /billing |

| Renewals | /policies/renewals |

| Reports | /reports |

Note: Some top-level list pages may intentionally omit breadcrumbs as they are root navigation destinations. However, sub-pages like UW Rules, UW Referrals, and Renewals should include breadcrumbs for navigation consistency.

Remediation: Add Breadcrumb component to at minimum: UW Rules, UW Referrals, Renewals, Billing List, and Reports pages.

## 5.4 Toast Notification Coverage

Risk Rating: PASS (Excellent Coverage)

Toast notifications (react-hot-toast) are used consistently across the application for:

- Success feedback on create/update/delete operations

- Error feedback on API failures

- Warning messages for validation issues

- Info messages for status changes

No gaps identified in toast coverage.

## 5.5 TypeScript Quality

Risk Rating: PASS (No Issues)

- No usage of "any" type in component props or state

- Proper interface definitions for API response types

- Consistent use of TypeScript strict mode

- No type assertion abuse (as any patterns)

## 5.6 React Patterns

Risk Rating: PASS (No Issues)

- No React key anti-patterns (no array index as key in dynamic lists)

- DataTable component uses proper key generation: row.id ?? index

- Proper useEffect cleanup patterns observed

- No direct DOM manipulation

# 6. Risk Summary Matrix

## 6.1 Findings by Severity

| ID | Category | Finding | Risk | Status |

|----|----------|---------|------|--------|

| F-01 | API | Swagger documentation at 17% coverage | CRITICAL | OPEN |

| F-02 | SEC | 25+ endpoints missing Zod validation | HIGH | OPEN |

| F-03 | SEC | 11 mutation routes missing RBAC | HIGH | OPEN |

| F-04 | SEC | 22 mutation routes missing audit logging | HIGH | OPEN |

| F-05 | UX | 3 pages missing loading states | MEDIUM | OPEN |

| F-06 | UX | 3 pages with silent error catches | MEDIUM | OPEN |

| F-07 | INF | 1 console.error in base.repository.ts | LOW | OPEN |

| F-08 | UX | 11 pages missing breadcrumbs | LOW | OPEN |

| F-09 | SEC | Authentication coverage | PASS | CLOSED |

| F-10 | INF | Rate limiting (3-tier) | PASS | CLOSED |

| F-11 | INF | Structured logging (Winston) | PASS | CLOSED |

| F-12 | INF | API versioning headers | PASS | CLOSED |

| F-13 | INF | CORS configuration | PASS | CLOSED |

| F-14 | INF | Security headers (Helmet) | PASS | CLOSED |

| F-15 | INF | Error handling (global handler) | PASS | CLOSED |

| F-16 | UX | Toast notifications | PASS | CLOSED |

| F-17 | ARC | TypeScript quality | PASS | CLOSED |

| F-18 | ARC | React patterns | PASS | CLOSED |

## 6.2 Summary Counts

| Severity | Count | % of Total |

|----------|-------|-----------|

| CRITICAL | 1 | 6% |

| HIGH | 3 | 17% |

| MEDIUM | 2 | 11% |

| LOW | 2 | 11% |

| PASS | 10 | 55% |

# 7. Remediation Roadmap

## 7.1 Priority 1 - Critical (Week 1)

### 7.1.1 Complete Swagger/OpenAPI Documentation (F-01)

- Effort: 3-5 days

- Action: Add @swagger JSDoc annotations to all 161 endpoints

- Tool Recommendation: Consider swagger-autogen or tsoa for bulk generation

- Acceptance: 100% endpoint coverage, all request/response schemas documented

- Owner: Backend Lead

## 7.2 Priority 2 - High (Week 2)

### 7.2.1 Complete Zod Validation Coverage (F-02)

- Effort: 2-3 days

- Action: Create Zod schemas for remaining 25+ mutation endpoints

- Priority Order: underwriting (security), documents (file upload), products (admin), bulk (batch), uwRules, compliance, notifications

- Acceptance: 100% of POST/PUT/PATCH endpoints have Zod validation

- Owner: Backend Lead

### 7.2.2 Close RBAC Gaps (F-03)

- Effort: 1 day

- Action: Add authorize() middleware to 11 unprotected mutation routes

- Mapping: uwRules -> Admin only; integration -> Admin only; products -> Admin only; compliance -> Admin/Operations; audit-logs -> Admin/Operations

- Acceptance: 100% mutation routes have role-based authorization

- Owner: Security Lead

### 7.2.3 Close Audit Logging Gaps (F-04)

- Effort: 1-2 days

- Action: Add auditLog() middleware to 22 mutation routes

- Priority: admin, integration, uwRules first (security-sensitive)

- Acceptance: 100% mutation routes emit audit events

- Owner: Backend Lead

## 7.3 Priority 3 - Medium (Week 3)

### 7.3.1 Add Missing Loading States (F-05)

- Effort: 0.5 days

- Action: Add skeleton components to billing/[id], admin/api-keys, admin/webhooks pages

- Pattern: Follow existing PolicyDetailSkeleton pattern

- Owner: Frontend Lead

### 7.3.2 Fix Silent Error Catches (F-06)

- Effort: 0.5 days

- Action: Replace empty catch blocks with toast.error() in 3 pages

- Pages: products, compliance, bulk-operations

- Owner: Frontend Lead

## 7.4 Priority 4 - Low (Week 4)

### 7.4.1 Replace console.error (F-07)

- Effort: 0.5 hours

- Action: Import logger and replace console.error in base.repository.ts line 30

- Owner: Any Developer

### 7.4.2 Add Missing Breadcrumbs (F-08)

- Effort: 1 day

- Action: Add Breadcrumb component to 5+ sub-pages (UW Rules, UW Referrals, Renewals, Billing List, Reports)

- Note: Top-level list pages (Dashboard, Policies, Customers, Claims) may intentionally omit breadcrumbs

- Owner: Frontend Lead

# 8. Strengths & Positive Findings

The following areas demonstrate enterprise-grade quality:

### 8.1 Security Architecture

- JWT authentication with refresh token rotation provides session security

- 3-tier rate limiting (global, per-user, auth-specific) prevents abuse

- Helmet.js provides comprehensive HTTP security headers

- Password hashing and credential validation properly implemented

- CORS configured with explicit allowed origins, methods, and headers

### 8.2 Infrastructure Quality

- Winston structured logging with file rotation provides operational visibility

- API versioning headers (X-API-Version, X-Request-Id) support distributed tracing

- Global error handler prevents information leakage in production

- Request logging middleware captures full request lifecycle metrics

### 8.3 Frontend Quality

- 88% loading state coverage with skeleton screens

- Consistent toast notification pattern for user feedback

- Strong TypeScript discipline with no "any" type abuse

- Proper React patterns (no key anti-patterns, proper cleanup)

- Responsive design with Tailwind CSS utility classes

- ConfirmDialog pattern for destructive actions

### 8.4 Code Architecture

- Repository pattern for data access abstraction

- Middleware composition pattern (authenticate -> authorize -> validate -> auditLog -> controller)

- Centralized configuration via environment variables

- Modular route organization (18 independent route modules)

- Consistent API response format: { success, message, data }

# 9. Enterprise Platform Comparison

## 9.1 Feature Parity Assessment

| Feature | Guidewire | Duck Creek | PAS Prototype | Gap |

|---------|-----------|-----------|---------------|-----|

| Policy Lifecycle (Quote-Bind-Issue) | Yes | Yes | Yes | None |

| Endorsements | Yes | Yes | Yes | None |

| Renewals | Yes | Yes | Yes | None |

| Reinstatement | Yes | Yes | Yes | None |

| Claims FNOL | Yes | Yes | Yes | None |

| Reserve Management | Yes | Yes | Yes | None |

| Billing/Invoicing | Yes | Yes | Yes | None |

| Document Generation | Yes | Yes | Yes | None |

| Configurable UW Rules | Yes | Yes | Yes | None |

| Task/Workflow Queue | Yes | Yes | Yes | None |

| Notifications | Yes | Yes | Yes | None |

| Real-Time Updates | Yes | Yes | Partial | WebSocket basic |

| Product Configuration | Yes | Yes | Yes | None |

| Compliance Tracking | Yes | Yes | Yes | None |

| Bulk Operations | Yes | Yes | Yes | None |

| API Key Management | Yes | Yes | Yes | None |

| Webhook Integration | Yes | Yes | Yes | None |

| Multi-tenancy | Yes | Yes | No | Not in scope |

| Reinsurance | Yes | Yes | No | Not in scope |

| ML Fraud Detection | Yes | Partial | No | Rule-based only |

# 10. Appendices

## Appendix A: Endpoint Inventory by Module

Total: 161 endpoints (94 GET, 39 POST, 16 PUT, 4 PATCH, 8 DELETE)

Auth Module (7 endpoints): POST /login, POST /register, POST /refresh, POST /logout, POST /change-password, GET /me, GET /validate

Policy Module (18 endpoints): GET /, GET /:id, POST /, PUT /:id, PATCH /:id/status, GET /:id/versions, GET /:id/audit, POST /quote, POST /:id/bind, POST /:id/issue, POST /:id/endorse, POST /:id/renew, POST /:id/reinstate, GET /:id/endorsements, GET /:id/renewals, GET /renewals/pending, POST /renewals/batch, GET /stats

Claims Module (16 endpoints): GET /, GET /:id, POST /, PUT /:id, PATCH /:id/status, POST /fnol, GET /:id/fnol, PUT /:id/reserve, GET /:id/reserve-history, PUT /:id/adjudicate, POST /:id/mitigation, GET /:id/mitigation, GET /:id/fraud-score, GET /:id/timeline, POST /:id/settle, GET /stats

Customer Module (8 endpoints): GET /, GET /:id, POST /, PUT /:id, DELETE /:id, GET /:id/policies, GET /:id/risk-profile, GET /search

Billing Module (12 endpoints): GET /accounts, GET /accounts/:id, POST /accounts, POST /invoices, GET /invoices/:id, POST /payments, GET /overdue, POST /installment-plan, GET /accounts/:id/ledger, GET /aging, GET /accounts/:id/payment-history, GET /stats

Admin Module (12 endpoints): GET /users, GET /users/:id, POST /users, PUT /users/:id, PATCH /users/:id/activate, PATCH /users/:id/deactivate, GET /audit-logs, GET /roles, GET /stats, GET /system-health, POST /users/bulk-import, GET /users/export

Remaining modules: underwriting (10), documents (8), reports (7), dashboard (6), notifications (6), tasks (8), products (6), compliance (6), uwRules (8), bulk (4), integration (10)

## Appendix B: Technology Dependencies

Core Runtime: Node.js 18+, TypeScript 5.x

Backend Framework: express 4.x, cors, helmet, express-rate-limit, jsonwebtoken, bcryptjs, zod, winston, swagger-ui-express, swagger-jsdoc, multer, uuid

Frontend Framework: next 14.x, react 18.x, react-dom 18.x, tailwindcss 3.x, recharts 2.x, lucide-react, react-hot-toast, axios

Development: ts-node-dev, typescript, @types packages, eslint, prettier

## Appendix C: Environment Configuration

| Variable | Default | Description |

|----------|---------|-------------|

| PORT | 4000 | Backend server port |

| JWT_SECRET | default-jwt-secret | JWT signing secret (MUST change in production) |

| JWT_REFRESH_SECRET | default-refresh-secret | Refresh token secret (MUST change in production) |

| JWT_EXPIRY | 1h | Access token expiry |

| JWT_REFRESH_EXPIRY | 7d | Refresh token expiry |

| CORS_ORIGIN | http://localhost:3001 | Allowed origins (comma-separated) |

| NODE_ENV | development | Environment (development/production) |

SECURITY NOTE: Default JWT secrets MUST be replaced with strong, randomly generated values before any non-development deployment.

## Appendix D: Audit Tool Configuration

This audit was performed using automated static analysis covering:

- Route file parsing for middleware chain analysis (authenticate, authorize, validate, auditLog)

- Frontend page scanning for loading states, error handling, breadcrumbs, toast usage

- TypeScript AST analysis for type safety patterns

- Grep-based pattern detection for anti-patterns (console.error, empty catches, any types)

# End of Report

Document prepared by Automated Code Analysis Engine

PAS Prototype v2.0 Gap Analysis

March 4, 2026